**CSCI 401 Final Project Weekly Status Report**

*This is an individual status report, so you should only include tasks that you specifically worked on, not all of the tasks completed by the team.*

Project: \_\_Appraisal Training Record Tracking\_\_\_ Date: \_\_\_\_September 7th, 2017 \_\_\_\_\_

Name Yueh-Hsun Lin (Nelson)

What did you accomplish this week? (Use a second page if you need more space.)

|  |  |
| --- | --- |
| **# Actual Hours** | **Task** |
| 1.5 | Reviewing html, css, javascript, and php |
| 1.5 | Meeting with James and prototying the complete web graphical interface using a prototyping software |
| 2 | Google Hangouts with team to complete our POC details and presentation |
| 2 | Running through the presentation with team and discussing various concerns regarding the project |
| 2 | Meeting with the LAC team, presenting our POC, and interactive discussion with them to make sure we meet their requirements as well as accommodating their new requirements to the project |
| 2 | Post meeting with team to go over the LAC meeting while outlining the general timeline and tasks of the project |
| 1.5 | Going over PHP files provided to us and learning their portal login flow |

What are you planning to accomplish next week? (Use a second page if you need more space.)

|  |  |
| --- | --- |
| **# Estimated Hours** | **Task** |
| 4 | Create a minimal viable product of the web page for the team and deploying it locally to test it with the database |
| 2 | Write up a simple PHP script for the portal login |
| 1 | Fix and update the prototype web UI to meet new requirements from the LAC team |
| 2 | Meeting with team to discuss and work on our weekly progress (database, MVP web, and simple php, sql testing) |
| 2 | Meeting with the LA County team to go over our weekly progress. |
| 2 | Post-meeting meeting with team to discuss next week’s progress on the project. |