**CSCI 401 Final Project Weekly Status Report**

Project: \_\_Appraisal Training Record Tracking\_\_\_ Date: \_\_\_\_September 21th, 2017 \_\_\_\_\_

Name Yueh-Hsun Lin (Nelson)

What did you accomplish this week?

|  |  |
| --- | --- |
| **# Actual Hours** | **Task** |
| 1.5 | Created the user page UI |
| 1 | Fixed UI according to the LAC team’s suggestion and provided chart |
| 1.5 | Admin page filter input field search functionality and filter UI refine |
| 2.5 | Styling UI |
| 1.5 | Google Hangouts meeting with team |
| 1.5 | Meeting with the LAC development team and presenting our weekly progress, discussion on what to fix and what we should be working and focusing on next week |

What are you planning to accomplish next week? (Use a second page if you need more space.)

|  |  |
| --- | --- |
| **# Estimated Hours** | **Task** |
| 1 | Build filter results overview table |
| 2-2.5 | Allow choosing from overview table to view pdf in the preview frame |
| 3 | Customize filtering window for different filters (after discussing with the product owner on his preferences) |
| 1.5-2 | Test pulling data into the web app |
| 1 | Build progress bar in the update page with animation |