**CSCI 401 Final Project Weekly Status Report**

*This is an individual status report, so you should only include tasks that you specifically worked on, not all of the tasks completed by the team.*

Project: \_\_Appraisal Training Record Tracking\_\_\_ Date: \_\_\_\_28th of Sept 2017\_\_\_\_\_

Name \_\_\_\_Yining Huang\_\_\_\_

What did you accomplish this week? (Use a second page if you need more space.)

|  |  |
| --- | --- |
| **# Actual Hours** | **Task** |
| 2 | Meeting with clients office on Sept 26 to show prototypes of current progress |
| 3 | Enable Email function to all appraisers of PHP code |
| 5 | Adding progress bar to show emailing status |
| 1 | Research and test on PHP interaction with Access, and database creation with PHP |

What are you planning to accomplish next week? (Use a second page if you need more space.)

|  |  |
| --- | --- |
| **# Estimated Hours** | **Task** |
| 3 | Modify PHP code structure for generating PDFs so that the process can be faster |
| 3 | Integrate PHP with front-end code, enable single-user report |
| 2 | Debug progress bar |
| 3 | Write SQL query scripts to perform admin filtering functions |