**CSCI 401 Final Project Weekly Status Report**

*This is an individual status report, so you should only include tasks that you specifically worked on, not all of the tasks completed by the team.*

Project: \_\_Appraisal Training Record Tracking\_\_\_ Date: \_\_\_\_Sept 21, 2017\_\_\_\_\_

Name \_\_\_\_Mian Lu\_\_\_\_

What did you accomplish this week? (Use a second page if you need more space.)

|  |  |
| --- | --- |
| **# Actual Hours** | **Task** |
| 4 | (self) After research, realized that there is no easy way to write script to execute SSMA automatically; therefore need to switch to other ways to read data from Access .mdb files; ultimate goal is to allow DBAdmins to load .mdb file information into SQL Server database on one-click in Web App. |
| 1.5 | (team-online) Pre-client-meeting google hangout meeting for preparation |
| 1.5 | (client-meeting) Recurring meeting at LA County Assessor’s Office Tue 8am |
| 1 | (team-online) Consolidation meeting after client meeting; discussed client-proposed new schema design for database; identified new challenges and assign this week’s tasks |

What are you planning to accomplish next week? (Use a second page if you need more space.)

|  |  |
| --- | --- |
| **# Estimated Hours** | **Task** |
| 2 | (self) on SQL Server, transform 3-table BOE database instance into 5-table structure (as client designed) |
| 3 | (self) try to automate the above process by creating a SQL Job to achieve the same purpose |
| 2 | (client-meeting) client on-site meeting Tue 8am-10:30am |
| 1.5 | (team-online) post-client-meeting consolidation team meeting |