**CSCI 401 Final Project Weekly Status Report**

*This is an individual status report, so you should only include tasks that you specifically worked on, not all of the tasks completed by the team.*

Project: \_\_Appraisal Training Record Tracking\_\_\_ Date: \_\_\_\_Sept 28, 2017\_\_\_\_\_

Name \_\_\_\_Mian Lu\_\_\_\_

What did you accomplish this week? (Use a second page if you need more space.)

|  |  |
| --- | --- |
| **# Actual Hours** | **Task** |
| 6 | (self) on SQL Server, transform 3-table BOE database instance into 5-table structure (halfway finished) |
| 1.5 | (self) SQL Job and SSIS (Integration Services) research, eventually deemed unnecessary and decide to stick with PHP + ODBC for data migration |
| 1.5 | (client-meeting) client on-site meeting Tue 8am-10:30am, reported progress |
| 1 | (team-online) Consolidation meeting after client meeting; discussed progress so far and more updates on database design (add 1 extra table on our side) |
| 1.5 | (self) took over James’s mdb-reading code, and developed my part (inserting into SQL server) which inserts 15 rows from 1 table to 1 other table. (end goal is insert 3 tables’ data, ~9000 rows, into 5 tables) |

What are you planning to accomplish next week? (Use a second page if you need more space.)

|  |  |
| --- | --- |
| **# Estimated Hours** | **Task** |
| 5 | (self) finish script for migrating everything over from mdb to SQL Server |
| 1 | (team-online) pre-client-meeting discussion on Google Hangouts |
| 2 | (client-meeting) client on-site meeting Tue 8am-10:30am |
| 1 | (team-online) post-client-meeting consolidation team meeting |