**CSCI 401 Final Project Weekly Status Report**

*This is an individual status report, so you should only include tasks that you specifically worked on, not all of the tasks completed by the team.*

Project: \_\_Appraisal Training Record Tracking\_\_\_ Date: \_\_\_\_Aug 31st, 2017 \_\_\_\_\_

Name Yueh-Hsun Lin (Nelson)

What did you accomplish this week? (Use a second page if you need more space.)

|  |  |
| --- | --- |
| **# Actual Hours** | **Task** |
| 1 | Initial team meeting for preparation of the upcoming first meeting with the LA County office development team. We researched and talked about the project and went over anything unclear to anyone. We came up with lists of questions to be asked during the official meeting. |
| 2.5 | First official meeting with the LA County Assessor Office team, including product owner, scrum master, developers, etc. They introduced us to the general ideas, problems, and requirements of the project as well as the potential coding platforms and languages for the project. Our team promised them to present a Proof of Concept (POC) by the next meeting on Tuesday morning. |
| 2 | Post meeting team meeting to go over the project in details to make sure we are all on the same page. We discussed various solutions as well as other details on how to go about the project. At last, with a fair amount of progress, we divided up the workload and will be meeting again Sunday night to prepare for our next meeting with the LA County team. |
| 1 | Setting up JIRA.  Researching for the project.  Accessing the LA County server with remote desktop and testing their newly installed SQL application. |

What are you planning to accomplish next week? (Use a second page if you need more space.)

|  |  |
| --- | --- |
| **# Estimated Hours** | **Task** |
| 3.5 | Familiarize myself with the required frontend platforms and languages, including html5, css3, php, etc.. |
| 1.5 | Researching and figuring out connection details between frontend and backend (php as the temporary language) |
| 1.5 | Complete UI design for the frontend part, and going through them with my teammates to make sure they are feasible and discuss how we would go about the connections to the backend database. |
| 2 | Meeting with the LA County team to go over our POC, have them suggest to it, modify it, and finally approve our ways to go about this project. |
| 2 | Post-client-meeting meeting with team to discuss further details on the project. |