**CSCI 401 Final Project Weekly Status Report**

Project: \_\_Appraisal Training Record Tracking\_\_\_ Date: \_\_\_\_September 14th, 2017 \_\_\_\_\_

Name Yueh-Hsun Lin (Nelson)

What did you accomplish this week?

|  |  |
| --- | --- |
| **# Actual Hours** | **Task** |
| 3 | Building the general structures of the Admin side webpages |
| 3 | Building detailed UI including multilayered filter windows according to the database |
| 1 | Refining UI so that webpages can display perfectly on mobile devices |
| 1.5 | Google Hangouts with team on Monday to discuss our presentation on Tuesday morning |
| 1.5+1 | Meeting with the LAC team and presenting our weekly progress + Post-meeting Google hangouts meeting with team to further discuss tasks division and new deadlines on progress |

What are you planning to accomplish next week? (Use a second page if you need more space.)

|  |  |
| --- | --- |
| **# Estimated Hours** | **Task** |
| 1.5-2 | Meeting with team for Thursday deadline, and present our progress while exchanging ideas and suggestions |
| 1.5 | Fix any changes suggested by the LAC team or our team |
| 2-3 | Customize filter windows for each database parameter |
| 3-4 | Add JavaScript to add filtering, printing, and downloading functionalities |
| 1.5 | Pre-meeting with team to discuss and work on our weekly progress |
| 1.5 | Meeting with the LA County team to go over our weekly progress. |
| 1.5 | Post-meeting meeting with team to discuss next week’s progress on the project. |