**CSCI 401 Final Project Weekly Status Report**

Project: \_\_Appraisal Training Record Tracking\_\_\_ Date: \_\_\_\_September 28th, 2017 \_\_\_\_\_

Name Yueh-Hsun Lin (Nelson)

What did you accomplish this week?

|  |  |
| --- | --- |
| **# Actual Hours** | **Task** |
| 1.5 | Created filter overview table and added functionality to dynamically size it. |
| 1 | Built user filtering logic with different options. |
| 2 | Created collapsible filtering side bar and updating filters according to the LAC team suggestion. |
| 1.5 | Fixed web app interface issues on internet explorer. |
| 1.5 | Built report type selection UI and functionality to only enable a subset of filters. |
| 1.5 | Google Hangouts meeting with team |
| 1.5 | Meeting with the LAC development team and presenting our weekly progress, discussion on what to fix and what we should be working and focusing on next week |

What are you planning to accomplish next week? (Use a second page if you need more space.)

|  |  |
| --- | --- |
| **# Estimated Hours** | **Task** |
| 1.5 | Functional report type selection functionality of disabling subsets of filters |
| 2-2.5 | Allow choosing from overview table to view pdf in the preview frame (cooperation with Yining) |
| 1 | Customize date type filter UI |
| 1.5-2 | Test sizing of the overview table when pulling data from the database. |
| 1 | Complete overview table structure details after discussion with the team. |