**CSCI 401 Project Meeting Minutes 6**

Time: 8-9PM

Date: Sep 11th 2017

Location: Online (Google Hangouts)

Attendance: James Tseng, Yining Huang, Mian Lu, Nelson Lin

Agenda:

* Consolidate material to present to client
* Consolidate duties and future deliverables

Materials to present:

Progress:

* Show the pdf is embedded to the web page
* Database is able to be connected to the pdf
* Simple homepage is able to be updated to the web

Responsibilities:

* James - Project Manager (Meeting scheduling, minutes, deliverables, reports, communications, and some front end coding)
* Nelson - Frontend developer (Web structure and design)
* Mian - Backend developer (Database structure and design)
* Yining - Backend developer (Scripts)

Problems that we are considering:

Sql server is able to handle multiple requests but not sure about web server

Solution: Build a webpage, if a non admin user logged in, data is already filtered and filtering options are not able to be used.

Questions:

Generating pdf report from server side or from client side

If we cannot complete by deadline, then at least complete e-mail portion?

Priorities:

Emailing functions, creating reports

Let’s switch to Slack!

<https://slack.com/downloads/windows>

or

<https://slack.com/downloads/mac>

To Sign-in: csci401project.slack.com