**CSCI 401 Project Meeting Minutes 8**

Time: 4:30-6:30PM

Date: Sep 14th 2017

Location: Fertitta Hall Room 324

Attendance: James Tseng, Yining Huang, Mian Lu, Nelson Lin

Agenda:

* Update on discussion with Angel, also discuss about communication channel
* Discuss about the question, send an email to Angel about the technical aspects
* Discuss about the database, table creation etc.
* Work pace
* Division of task

Email Angel about technical capacity of allowing BOE to enter data directly to our UI, and also about terminate, since someone’s current status is active but overall status is terminated

Sprints → James will determine priorities and organize backlog

Table creation

Work pace is acceptable

Nelson will complete User interface

Yining will continue to finish the PDF template and email automation

Mian Lu will continue to determine how to load new database

James will continue finishing the product backlog with priorities, and delivering deliverable 2. Contact Angel about questions.

Sharewell link,

Rob

What filters do you want, order of precedence

Logic calculator